Accompanying master document
Containing the software’s documentation and supporting information including requirements, design artefacts, implementation notes and testing documentation; also the group work diary and peer review form

# AI Transparency Scale declaration
The extent to which AI was used in this assignment was either at or below level 2 on the AI Transparency Scale.
# Product goal
Product goal: to enable donors and charities to co-operate with sharing clothes and tracking carbon savings through a secure and performant web application.
# Overview, other files and external evidence
This document, which is pointed to by the git repository’s README.md file, contains various pieces of required evidence but also serves as the master document, referencing and explaining anything else relevant to the grading of our work.
The git repository itself, containing the software and this document, is available at https://github.com/Galladite27/SHU-ASE-2025. Please see its README.md file for information concerning the usage of the delivered software (the website) itself.
The requirements, design artefacts, implementation notes, testing documentation, group work diary and peer review form are contained within this document. The video presentation is linked to within this document in its appropriate place.
TODO once release format decided, discuss Github releases being used to record the “iterations” produced after each sprint, with the final one being the same as the submitted one

# Planning & implementation notes
Our tech stack consists of Next JS for the front and back end, with SQLite for our database.
We used Github for collaboration and version control. As required, we have a master branch for working and major versions (though not necessarily releases), a development branch for merging working changes into, and feature branches for day-to-day work; we also tried to ensure each merge request into the development branch had at least one review.
Our initial roles were as follows (although we tried to have people assist with other areas):
Role	Members
Frontend	Laurie, Alex, Ryan
Backend	Laurie, Ryan, Haris, Theo
Database	Haris, Theo
Documentation	Laurie

# Requriements
User stories:
Title: Donation Processing	Priority: MUST	Estimate: --------
As a Donor, I want to be able to submit the details of the item(s) I wish to donate alongside an optional description and photo so that I can clearly view which item I have donated.
Acceptance Criteria / Given I am signed in as a donor. / When I wish to make a donation provide the correct information for my chosen item. / Then The system should: / Update to include my item which has been successfully donated. / Validate the details of the item which I choose to donate. / Update the display to include my donated item.
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: Personal Profile Updates	Priority: MUST	Estimate: --------
As a Donor, I want to be able to view the Co2 savings that I have made by visiting my profile so that I can view the environmental health contributions I have made by choosing to donate my clothing rather than discard it.
Acceptance Criteria / Given I have signed into my account and my donation has been successfully processed. / When I wish to view my personal Co2 savings. / Then the system should: / Calculate my current carbon savings. / Display my carbon savings to me.
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: View any branch specific stock updates to monitor store progress.	Priority: MUST	Estimate: --------
As a member of charity staff, I want to be able to view the donated stock including availability, categories and the quantity donated so that I can effectively manage the stock level for the store.
Acceptance Criteria / Given I have logged in to my account / When I select to view the inventory / Then I should easily be able to view the different categories such as: / The current level of donated stock in total. / A breakdown of the total stock level, broken down into specific categories for example, Jeans, T-Shirts, Jackets and Shirts.
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: View Branch specific stock and distribution information	Priority: MUST	Estimate: --------
As a member of Charity Staff, I want to be able to monitor incoming donations, view the current stock levels and a record of the distribution so that I the stock can be distributed further across stores depending on their differing stock levels. (i.e., if one store has low stock levels and another has very high stock levels, the items can be sent to the low-stock store).
Acceptance Criteria / Given I have successfully logged into my account. / When I view the dashboard for my store. / Then I should be able to view: / Incoming donations. / The current stock level of my specific store. / A record of the distribution for my specific store.
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: Account view, removal and edit	Priority: MUST	Estimate: --------
As an administrator, I want to be able to oversee the system and manage user accounts so that I can edit and view user details when needed.
Acceptance Criteria / Given I have logged in successfully / When I select an account to edit or delete / Then I can perform the following database requests: / Edit the information of the user / Remove data (accounts) from the database / View the user information within the system
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: Admin report generation	Priority: MUST	Estimate: --------
As an administrator, I want to be able to generate analytic reports so that I can easily view the business’s current level of stock intake.
Acceptance Criteria / Given I am logged in / When I select to generate a report / Then the report will: / Generate and open in front of me / Be formatted appropriately for printing
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: Donation Trends	Priority: MUST	Estimate: --------
As an administrator, I want to be able to view the current donation trends as part of the analytic reports so that I can understand the current market and where we may need more or less stock in specific stores.
Acceptance Criteria / Given I have logged in as a member of administrative staff / When I view the report that has been generated / Then I can view: / The donation trends across the stores / Business-wide donation trends
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: Donor Account Registration	Priority:	Estimate: --------
As a donor, I want to be able to register for an account on the system so that I can donate my unwanted clothing to help the environment.
Acceptance Criteria / Given I have provided an email password that meets the criteria (password criteria including special characters, alongside a combination of uppercase and lowercase letters and numbers) / When I select the “Register” button. / Then The system should / Greet me with a message / Present me with my dashboard
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Title: Donor Log-In function	Priority: MUST	Estimate: --------
As a Donor, I want to be able to log into my account so that I can utilise my account to make donations and view my personal dashboard.
Acceptance Criteria / Given I have entered my information correctly (and verified my account has been verified?) / When I press the “Log In” button. / Then I can view: / My up-to-date personal dashboard (incl. Co2 savings and information) / Other pages such as pages to manage my account (e.g. account removal)
Stage of Implementation / I AM UNSURE WHAT THIS MEANS AT THIS STAGE

Use case diagram:

# Design artefacts
Context diagram

Container diagram

Component diagram (web app, database, APIs)

Sequence diagram (for an admin logging in):

Entity relationship diagram:

Wireframes:
https://rp.mockplus.com/team/invitation/xEeXM_6VJ/zrqflvnwud
https://rp.mockplus.com/team/invitation/bVIzRUSii/zrqflvnwud
# Testing documentation
Test strategy
Test cases summary
Evidence of non-functional requirements testing
Summary of results (evidence of successful runs, issues discovered & resolved, reflections)
# LSEPI Reflections
Script for video presentation section (yes, this was in the template)
# Video presentation
# Group reflection and collaboration
Reflection on teamwork, communication & task division
Effectiveness of agile practices (sprints, scrums, retrospectives)
How feedback influenced design or implementation
Challenges the team faced and how they were overcome
# Incorporation of formative feedback
Week	Feedback	Response

# Group work diary
We maintained a backlog in the file backlog.md, the history of which can be seen in our published releases on Github produced following each sprint. However a sprint-on-sprint record has also been maintained here for your convenience. In addition, we held brief daily scrums as requested, some contents of which have been presented below.
Sprint	Date	Length	Work completed
0			Pre-sprint planning / User stories (Alex) / Use case diagram (Haris) / Entity relationship diagram (Ryan) / Wireframe (Alex)
1	14/10/2025	1 week	Goal: to complete the planning documentation and the framework for the rest of the documentation, and begin work on the most fundamental aspects of the system / Page routing (Laurence) / Dummy pages (Haris) / Clerk authentication (Haris) / Landing page login (Haris) / Review of planning documentation consistency (Laurence)
2	21/10/2025	2 weeks	Goal: to create various graphical analytics components for the web app, create and populate a database with dummy values, and link the components to draw their data from the database / Make working database version (Theo & Haris & Ryan (?)) / Ensure database matches ER (Laurie) / Ensure database is write-protected (Laurie) / Link analytics to database / Admin analytics - view stock intake & donation trends (for user story) / Admin (and donor) analytics - track sustainability metrics / Admin analytics - generate report trends / Admin analytics - monitor distribution performance
3	04/11/2025	1 week	Goal: to finish making the dashboards for all pages and link database to graphs / Create dashboard for remaining pages / Link analytics to database / C4 diagrams

# Peer review form