Accompanying master document
Containing the software’s documentation and supporting information including requirements, design artefacts, implementation notes and testing documentation; also the group work diary and peer review form

# AI Transparency Scale declaration
The extent to which AI was used in this assignment was either at or below level 2 on the AI Transparency Scale.
# Product goal
Product goal: to enable donors and charities to co-operate with sharing clothes and tracking carbon savings through a secure and performant web application.
# Overview, other files and external evidence
This document, which is pointed to by the git repository’s README.md file, contains various pieces of required evidence but also serves as the master document, referencing and explaining anything else relevant to the grading of our work.
The git repository itself, containing the software and this document, is available at https://github.com/Galladite27/SHU-ASE-2025. Please see its README.md file for information concerning the usage of the delivered software (the website) itself.
The requirements, design artefacts, implementation notes, testing documentation, group work diary and peer review form are contained within this document. The video presentation is linked to within this document in its appropriate place.
TODO once release format decided, discuss Github releases being used to record the “iterations” produced after each sprint, with the final one being the same as the submitted one

# Planning & implementation notes
Our tech stack consists of Next JS for the front and back end, with SQLite for our database.
We used Github for collaboration and version control. As required, we have a master branch for working and major versions (though not necessarily releases), a development branch for merging working changes into, and feature branches for day-to-day work; we also tried to ensure each merge request into the development branch had at least one review.
Our initial roles were as follows (although we tried to have people assist with other areas):
Role	Members
Frontend	Laurie, Alex, Ryan
Backend	Laurie, Ryan, Haris, Theo
Database	Haris, Theo
Documentation	Laurie

# Requriements
Non-functional requirements
User roles and personas
User stories
Use case diagram
# Design artefacts
Context diagram
Container diagram
Component diagram (web app, database, APIs)
Data design (ERD, explain key entities)
Interface design (wireframes, accessibility & inclusivity considerations)
# Testing documentation
Test strategy
Test cases summary
Evidence of non-functional requirements testing
Summary of results (evidence of successful runs, issues discovered & resolved, reflections)
# LSEPI Reflections
Script for video presentation section (yes, this was in the template)
# Video presentation
# Group reflection and collaboration
Reflection on teamwork, communication & task division
Effectiveness of agile practices (sprints, scrums, retrospectives)
How feedback influenced design or implementation
Challenges the team faced and how they were overcome
# Incorporation of formative feedback
Week	Feedback	Response

# Group work diary
We maintained a backlog in the file backlog.md, the history of which can be seen in our published releases on Github produced following each sprint. However a sprint-on-sprint record has also been maintained here for your convenience. In addition, we held brief daily scrums as requested, some contents of which have been presented below.
Sprint	Date	Length	Work completed
1	14/10/2025	1 week	Goal: to complete the planning documentation and the framework for the rest of the documentation, and begin work on the most fundamental aspects of the system / User stories (Alex) / Use case diagram (Haris) / Entity relationship diagram (Ryan) / Wireframe (Alex) / Page routing (Laurence) / Dummy pages (Haris) / Clerk authentication (Haris) / Landing page login (Haris) / Review of planning documentation consistency (Laurence)

# Peer review form